🚗

RideFlow

Analytics Platform

Grab-style Ride-hailing & Delivery — End-to-End Data Platform

| ⚙️ Data Pipeline Spark + Delta Lake Airflow + Incremental | 📊 Analytics Eng. dbt + SQL Metabase Dashboard | 🤖 AI Add-on Demand Forecast Anomaly Detection | 📁 Showcase GitHub + Live Demo Architecture Docs |
| --- | --- | --- | --- |

| 📅 16 weekends ~4-5h/weekend | 🎯 Middle-level Realistic scope | 🔄 Incremental Real-time simulation | 💼 Portfolio-ready Full showcase |
| --- | --- | --- | --- |

SECTION 1 Business Context Bài toán thực tế — domain quen thuộc, dễ explain trong interview

🎯 Bài toán

Một startup ride-hailing khu vực (TP.HCM + Hà Nội) có hàng chục nghìn chuyến/ngày nhưng không có visibility thực sự về operations. Dashboard cuối ngày mới có data, fraud/cancellation cao mà không rõ nguyên nhân, driver và rider chỉ là số ID.

| ❌ Pain Points - Không biết giờ nào, khu vực nào thiếu driver - Cancellation rate cao — không rõ nguyên nhân - Driver earnings chênh lệch — khó giữ chân driver tốt - Revenue report lag 24h — không kịp ra quyết định | ✅ RideFlow giải quyết - Demand heatmap theo giờ + zone — dispatch thông minh - Funnel: request → match → pickup → complete → rate - Driver scorecard → incentive program data-driven - Near real-time dashboard — cập nhật mỗi 15 phút |
| --- | --- |

📐 Data Sources

| Source | Mô tả | Volume/day | Ingest type | Phân tích |
| --- | --- | --- | --- | --- |
| 🚗 Trip events | Lifecycle 1 chuyến đi | ~50k trips | Simulator → JSONL | Core KPIs, funnel |
| 📱 App events | Click, cancel, search | ~500k events | Kafka stream | Drop-off analysis |
| 💳 Payments | Fare, promo, refund | ~55k rows | Từ trip events | Revenue, GMV |
| ⭐ Ratings | Rider ↔ Driver | ~75k rows | Từ trip events | Quality scoring |
| 📍 GPS pings | Driver location/30s | ~200k rows | Kafka stream | Heatmap, ETA |

SECTION 2 Data Architecture Incremental simulation → JSONL partition → Medallion Lakehouse

🔄 Incremental Data Flow — Thiết kế cốt lõi

Thay vì dump CSV một lần, mỗi 15 phút simulator sinh ra một "window" data mới dạng JSONL — giống hệ thống thật đang ghi log liên tục. Airflow DAG detect file mới → ingest vào Bronze Delta → Silver → Gold. Dashboard luôn fresh.

🚗 Simulator — Sinh data có state

Cách hoạt động - Lần đầu: khởi tạo pool 500 drivers + 2000 riders → lưu state.json - Các lần sau: dùng lại pool cũ — rider_id/driver_id overlap realistic - Thêm nhỏ giọt: 0-3 drivers mới, 5-20 riders mới mỗi batch - trip_counter tăng liên tục — trip_id không bao giờ trùng - Demand theo giờ: rush hour 7-9h, 17-19h tự nhiên từ DEMAND_BY_HOUR; Output mỗi 15 phút - Format: JSONL (1 event / dòng — append-friendly) - Path: data/raw/trips/date=2026-03-21/hour=14/batch_1430.jsonl - ~40-60 trips / batch (biến động theo giờ) - Riders/drivers mix cũ + mới → realistic churn - Denormalized nhẹ: kèm driver_tier, rider_segment, payment_method.

📁 Partition Structure trên MinIO

# Raw JSONL (trước Bronze — local filesystem) data/raw/trips/ date=2026-03-21/ hour=08/ batch_0800.jsonl ← 58 trips, 39.9 KB batch_0815.jsonl ← 45 trips, 30.9 KB batch_0830.jsonl ← ... hour=09/ ... # Bronze Delta Lake (MinIO s3a://rideflow/bronze/) s3a://rideflow/bronze/trips/ _delta_log/ ← transaction log (ACID) _date=2026-03-21/ _hour=8/ part-00000-xxx.snappy.parquet part-00001-xxx.snappy.parquet _hour=9/ ... # Silver + Gold tương tự — cùng partition strategy s3a://rideflow/silver/trips/ ... s3a://rideflow/gold/fact_trips/ ...

⏱️  Timeline mỗi 15 phút (Airflow DAG: bronze_trips_ingest)

| Thời điểm | Task | Chi tiết | Output |
| --- | --- | --- | --- |
| T + 0:00 | run_simulator | Gọi simulator.py — sinh JSONL cho window 15 phút. Detect xác suất rush hour, thêm new users nhỏ giọt. | batch_HHMM.jsonl |
| T + 0:30 | validate_schema | Kiểm tra: file tồn tại, JSON hợp lệ, columns đủ, volume 1-500 trips, completion rate > 50%. Fail sớm nếu lỗi — không waste Spark. | Pass / Fail + error log |
| T + 1:00 | ingest_to_bronze | PySpark đọc JSONL → cast types → append Delta Bronze. Partition by _date/_hour. mergeSchema=true cho schema evolution. | Delta partition trên MinIO |
| T + 4:00 | log_metrics | Ghi vào Postgres table pipeline_runs: rows, GMV, completion rate. trigger_rule=all_done — chạy kể cả khi ingest fail. | Monitoring record |
| T + 6:00 | Silver DAG | PySpark đọc Bronze partition mới → clean, dedup, enrich → append Silver Delta. Chỉ process partition mới nhất. | Silver Delta updated |
| T + 10:00 | dbt incremental | dbt chạy incremental models: chỉ process rows có request_time > max trong target. KPI models tự cập nhật. | Gold tables refreshed |
| T + 12:00 | Metabase query | Dashboard query Gold layer. Data fresh trong ~12 phút so với event thực tế. | Dashboard updated |

🏗️  Medallion Architecture — 3 Layers

🥉 BRONZE — Raw Landing - Raw JSONL → Delta Lake, append-only — không transform - Partition: _date / _hour (Hive-style) - Retention: 60 ngày — có thể replay bất cứ lúc nào - Great Expectations: schema + volume + freshness checks - Time travel: query data của 3h trước khi cần debug; 🛠️ Stack - Airflow DAG (run_simulator + ingest_to_bronze) - Delta Lake on MinIO (ACID, time travel) - Great Expectations (quality gates) - Postgres table pipeline_runs (monitoring).

🥈 SILVER — Clean & Conform - PySpark: dedup trip_id, cast types, mask PII (phone) - Validate lat/lng bounds (HCMC/HN geography check) - Enrich: join driver_tier, rider_segment từ state - dbt staging: stg_trips, stg_drivers, stg_riders - dbt tests: not_null, unique, accepted_values, relationships; 🛠️ Stack - PySpark incremental (chỉ đọc partition mới) - dbt Core — staging + intermediate models - Delta Lake ACID (no dirty reads concurrent writes) - pytest cho PySpark unit tests.

🥇 GOLD — Business Ready - fact_trips: 1 row / trip (Kimball star schema) - dim_driver, dim_rider, dim_zone, dim_time - daily_trip_summary, driver_weekly_scorecard - demand_heatmap: zone × hour aggregation - dbt docs: auto-gen catalog + lineage graph; 🛠️ Stack - dbt incremental mart models - Delta Lake Z-order optimization - Spark SQL / Trino (Metabase query engine) - dbt source freshness — alert khi data stale.

🤖 AI Add-on (Phase 4 — không block pipeline)

AI layer chỉ READ từ Gold — pipeline core chạy hoàn toàn độc lập. Nếu AI có bug, dashboard vẫn hoạt động bình thường.. 🔮 Demand Forecasting (Prophet) - Input: demand_heatmap Gold table (7 ngày gần nhất) - Model: Prophet — đơn giản, interpretable, không cần GPU - Output: forecast trips theo zone × hour (next 24h) - Airflow DAG retrain mỗi tuần (Sunday 2:00 AM) - Kết quả push vào Gold demand_forecast table → Metabase; 🚨 Anomaly Detection (Z-score) - Monitor: cancellation_rate + driver_utilization theo giờ - Z-score đơn giản — không cần ML phức tạp, explainable - Threshold: ¦z¦ > 2.5 → ghi vào Postgres alerts table - Metabase alert → email khi metric bất thường - Root cause: SQL query tự động gắn theo mỗi alert.

SECTION 3 Tech Stack Chỉ học 2 thứ mới — còn lại đã có sẵn từ khóa học

| ✅ Đã có từ khóa học - Apache Spark 3.5.1 — ETL, PySpark transformations - Delta Lake 3.0 — ACID, time travel, schema evolution - Apache Kafka — streaming ingestion (GPS, app events) - MinIO (S3-compatible) — object storage - PostgreSQL 15 — metadata, pipeline_runs, alerts - Jupyter Lab — EDA, Silver job development - Docker Compose + Makefile — infra đã cấu hình sẵn | ➕ Cần học thêm (2 thứ) - Apache Airflow 2.8 — DAG scheduling, LocalExecutor - → 1-2 weekends: PythonOperator + schedule là đủ - dbt Core 1.7 — SQL transform, tests, docs, lineage - → 2 weekends: biết SQL là học được ngay - ─ - Metabase — setup 30 phút, dùng ngay - Prophet — pip install prophet, 1 weekend EDA là xong |
| --- | --- |

| Công nghệ | Dùng cho | Có sẵn? | Tuần học | Lý do chọn (cho interview) |
| --- | --- | --- | --- | --- |
| Apache Spark 3.5.1 | ETL, Silver transformations | ✅ | 0 | Unified batch+streaming, bạn đã quen |
| Delta Lake 3.0 | ACID storage, time travel | ✅ | 0 | Better CDC vs Iceberg, native Spark |
| Apache Kafka | GPS stream, app events | ✅ | 0 | High throughput, replay-able |
| MinIO | Object storage | ✅ | 0 | S3 API compatible, self-hosted |
| Apache Airflow 2.8 | Pipeline orchestration, scheduling | ❌ Mới | W1-2 | DAG-based, great UI, huge ecosystem |
| dbt Core 1.7 | SQL transform, tests, docs | ❌ Mới | W5-6 | Analytics Engineering best practice |
| Metabase | BI dashboard, drill-down | ❌ Mới | W11 | Dễ setup, SQL-native, open source |
| Prophet | Demand forecasting | ❌ Mới | W13 | Simple, interpretable, no GPU |
| Great Expectations | Data quality | ✅ | 0 | Schema + volume + freshness checks |
| PostgreSQL 15 | Metadata, alerts, monitoring | ✅ | 0 | pipeline_runs + alerts tables |

SECTION 4 16-Weekend Sprint Plan ~4-5h/weekend — breakdown từng ngày, deliverable cụ thể

PHASE 1 · W1-4 Foundation & Incremental Simulator

| 🎯 Phase goals - Airflow basics - Simulator setup - Bronze DAG - Hardening | WK; Focus; Làm gì; Done khi. W1; Airflow basics; Thêm Airflow vào docker-compose. Viết DAG Hello World (PythonOperator, schedule, retry). Hiểu UI: DAGs, Logs, XCom.; Airflow UI lên, DAG Hello World ✅ xanh. W2; Simulator setup; Viết simulator.py với state.json. Test: --backfill 32 (8h data). Kiểm tra overlap rider_id giữa các batch, trip counter liên tục.; 32 JSONL files, state.json có 500d/2000r. W3; Bronze DAG; Viết bronze_trips_ingest DAG (4 tasks). Test từng task: run_simulator → validate_schema → ingest_to_bronze → log_metrics. Verify Delta files trên MinIO.; DAG chạy end-to-end, Delta partition trên MinIO. W4; Hardening; Retry logic, dead letter handling, alert khi fail. Test idempotency (trigger 2 lần → không duplicate). Verify pipeline_runs table.; Production-grade Bronze pipeline. |
| --- | --- |

PHASE 2 · W5-8 Silver Layer & dbt Foundation

| 🎯 Phase goals - dbt basics - PySpark Silver - dbt intermediate - Tests + docs | WK; Focus; Làm gì; Done khi. W5; dbt basics; Cài dbt-core + dbt-spark. Init project, connect tới Spark. Viết stg_trips staging model. Chạy dbt run + dbt test lần đầu.; dbt project chạy, stg_trips pass. W6; PySpark Silver; Silver PySpark job: dedup trip_id, validate lat/lng (HCMC/HN bounds), mask phone, cast types. Ghi Silver Delta incremental.; Silver trips table, data quality 99%+. W7; dbt intermediate; int_trip_enriched: join trips + implicit payment + rating fields. int_driver_daily: aggregation per driver per day.; 2 intermediate models, relationship tests pass. W8; Tests + docs; Thêm 20+ dbt tests (not_null, unique, accepted_values, relationships). dbt docs generate → serve locally. Screenshot lineage.; dbt docs site, lineage graph visible. |
| --- | --- |

PHASE 3 · W9-12 Gold Layer & Dashboard

| 🎯 Phase goals - Dimensional model - KPI models - Metabase + Dashboard 1 - Dashboard 2 + 3 | WK; Focus; Làm gì; Done khi. W9; Dimensional model; fact_trips (grain: 1 trip). dim_driver, dim_rider, dim_zone (HCMC districts), dim_time. Vẽ ERD diagram cho docs.; Star schema 5 tables, ERD trong /docs/. W10; KPI models; daily_trip_summary, driver_weekly_scorecard, demand_heatmap (zone × hour). dbt freshness test cho sources.; 3 Gold marts, query < 3s trên 200k rows. W11; Metabase + Dashboard 1; Connect Metabase → Spark SQL. Dashboard Executive: GMV, trips, avg fare, cancellation rate theo ngày/tuần.; Dashboard 1 live, 6 charts, filter theo city. W12; Dashboard 2 + 3; Driver Scorecard: top/bottom drivers, earnings, tier distribution. Demand Heatmap: map view + hour pattern chart.; Dashboard 2 & 3 live, drill-through hoạt động. |
| --- | --- |

PHASE 4 · W13-16 AI Layer + Polish + Showcase

| 🎯 Phase goals - Demand forecast - Anomaly detection - GitHub + README - Final demo | WK; Focus; Làm gì; Done khi. W13; Demand forecast; Prophet model train trên demand_heatmap 30 ngày. Airflow DAG retrain Sunday 2AM. Output → Gold demand_forecast table → Metabase chart.; Forecast chart live, MAPE < 20%. W14; Anomaly detection; Z-score monitor cancellation_rate + driver_utilization. Ghi alerts vào Postgres. Metabase alert email. Test với data spike giả.; Alert email demo được, 2 alert rules. W15; GitHub + README; README: badges, architecture diagram (draw.io), quick start 5 bước, GIF screencast. CONTRIBUTING.md. dbt docs deploy.; GitHub repo public, README điểm 9/10. W16; Final demo; Record screencast 3 phút (pipeline run → dashboard → forecast chart). Viết CV bullets. Prepare 3 interview talking points.; Demo video + GitHub link + CV ready. |
| --- | --- |

SECTION 5 Showcase & Interview Prep CV bullets, GitHub README, câu hỏi thường gặp

📁 Cấu trúc GitHub Repository

rideflow-analytics/ ├── infrastructure/ # Docker Compose, Makefile │ ├── airflow/ # Dockerfile (apache/airflow:2.8.1) │ ├── spark/ # Dockerfile (với Delta + S3A JARs) │ └── jupyter/ # Dockerfile (PySpark + dbt) ├── data/ │ ├── generators/ │ │ └── simulator.py # ⭐ Incremental simulator với state │ ├── raw/trips/ # date=.../hour=.../batch_HHMM.jsonl │ └── simulator_state.json ├── pipelines/ # ⚙️ Data Engineering │ ├── dags/ │ │ └── bronze_trips_ingest.py # 4-task DAG mỗi 15 phút │ ├── bronze/ # GE expectations │ └── silver/ # PySpark cleaning jobs ├── dbt/ # 📊 Analytics Engineering │ ├── models/staging/ # stg_trips, stg_drivers... │ ├── models/intermediate/# int_trip_enriched, int_driver_daily... │ └── models/marts/ # fact_trips, dim_*, KPI models ├── ai/ # 🤖 AI Add-on │ ├── forecasting/ # Prophet model + Airflow DAG │ └── anomaly/ # Z-score alerting ├── dashboards/ # Metabase exports (JSON) ├── docs/ # Architecture diagram, ADRs ├── docker-compose.yml # Full local stack ├── Makefile # make up, sim-run, dag-trigger... └── README.md # ← Thứ recruiter thấy đầu tiên

💼 CV Bullet Points — Copy & Use

Format: Action verb + Technology + Impact — paste thẳng vào CV - Built incremental data pipeline processing 50,000+ daily ride-hailing trips via stateful Python simulator (JSONL partitioned by date/hour) + Airflow 4-task DAG, delivering Bronze Delta Lake updates every 15 minutes - Designed Medallion Architecture (Bronze/Silver/Gold) on MinIO with dbt-managed transformations and 25+ automated schema tests — established single source of truth for 8 operational KPIs including GMV, driver utilization, and cancellation rate - Implemented demand forecasting using Prophet time-series model (MAPE < 20%) with Airflow weekly retraining pipeline; integrated anomaly detection (Z-score) with automated Metabase email alerts for ops team - Developed 3 interactive Metabase dashboards (Executive Overview, Driver Scorecard, Demand Heatmap) with city/date drill-through capability, sourced from optimized Delta Lake Gold layer - Maintained end-to-end data quality framework: Great Expectations at Bronze ingestion, dbt schema tests at Silver/Gold, and pipeline_runs monitoring table tracking freshness SLAs

🎤 Interview Q&A

| Câu hỏi | Trả lời — dùng RideFlow |
| --- | --- |
| "Walk me through your pipeline" | Mở đầu bằng business problem: 'Ops team cần biết realtime demand để dispatch driver.' Rồi: simulator sinh JSONL mỗi 15 phút (stateful — reuse rider/driver IDs) → Airflow DAG 4 tasks → Bronze Delta partition by date/hour → PySpark Silver (incremental) → dbt Gold → Metabase. Nhấn vào: tại sao JSONL thay CSV, tại sao partition by hour. |
| "Tại sao JSONL thay vì CSV?" | CSV không append-friendly — phải đọc lại file cũ để thêm. JSONL: mỗi dòng là 1 JSON object độc lập, append bằng cách ghi thêm dòng. Airflow FileSensor detect file mới không cần scan toàn bộ thư mục. Ngoài ra JSONL có schema embedded — dễ validate từng record. |
| "Incremental pipeline hoạt động thế nào?" | 3 tầng: Bronze (append Delta partition mới), Silver (PySpark chỉ đọc partition _date/_hour mới nhất từ Bronze), dbt Gold (incremental model với is_incremental() filter: WHERE request_time > max(request_time) IN target). Mỗi layer chỉ process data mới — không recompute toàn bộ. |
| "Tại sao Delta Lake thay vì Parquet thuần?" | ACID transactions — tránh dirty reads khi Airflow + Spark write đồng thời. Time travel — query data của 3h trước khi debug anomaly. Schema evolution với mergeSchema=true — thêm column mới không cần rewrite. Câu này bạn đã học kỹ từ day06-delta-lake — trả lời tự tin với ví dụ cụ thể. |
| "dbt là gì, tại sao không dùng Spark thôi?" | Spark giỏi heavy lifting (dedup, ML features, UDF). dbt giỏi business logic bằng SQL + built-in testing + auto-generated documentation + lineage graph. Dẫn reviewer xem dbt docs site: thấy lineage từ stg_trips → int_trip_enriched → fact_trips ngay lập tức. Đây là thứ Spark không có. |
| "Project nhỏ so với production thật" | Đồng ý — đây là local dev environment với synthetic data. Nhưng pattern giống production: stateful incremental ingestion, partitioned storage, layered architecture. Scale path rõ ràng: MinIO → S3, local Airflow → MWAA, local Spark → EMR. Interviewer muốn biết bạn hiểu pattern, không phải bạn đang chạy petabyte. |

🚗 RideFlow — Realistic. Incremental. Portfolio-worthy. Incremental simulation với state là điểm khác biệt thực sự — 95% ứng viên chỉ dump CSV một lần. 16 weekends × ~4-5h = ~70 giờ. Đủ để làm xong và tự hào trình bày trong interview.